ZAHY

Partner Platform

Business Requirements Document (Consolidated)

Marketplace (Model 2) & Integration / Service Partners (Model 3) — current & authoritative

Supersedes BRD v1.0 + v1.1 Addendum • incorporates all corrected decisions

Time Solution — Zahy Platform  •  Version 2.0 (Draft)  •  June 2026

# Document Control

| Field | Detail |
| --- | --- |
| Title | Zahy Partner Platform — Business Requirements Document (Consolidated) |
| Version | 2.0 (Draft) — supersedes v1.0 and the v1.1 Addendum |
| Owner | Abdulrahman Khalifa — Founder, Time Solution / Zahy |
| Scope | Partner Models 2 (Marketplace) & 3 (Integration / Service). Model 1 (developer app store) deferred. |
| Companions | Architecture & Build Plan (v2); SRS-1 (Identity & Partner Foundation); Zahy AI Agent BRD; Team Operating Manual |
| Benchmarks | Salla (model), Jahez & HungerStation (aggregators), Salasa (3PL fulfilment) |

# Contents

# 1. Executive Summary

Zahy is extending from its commerce core into a partner ecosystem delivered through a physically separate Partner Platform that connects to core Zahy and surfaces each merchant's partner transactions and amounts into the main Zahy dashboard. Two partner models are in scope:

- Model 2 — Marketplace partner: a supplier manages an owned catalogue and inventory that sells through Zahy; orders and commission reflect back in real time.

- Model 3 — Integration / Service partner: a service provider plugs in through a typed connector. Three sub-types: sales channels / aggregators (Jahez, HungerStation), 3PL fulfilment (Salasa), and shipping carriers (Oto).

The platform is monetised by commission and service fees that accrue to Zahy or to partners, and by a separate first-party AI Agent (its own BRD). A defining constraint shapes the build: several core modules are missing as owned source (held only as a private makookapp feed reference), so Zahy builds its own identity layer, isolates the closed Commerce behind contracts, and connects everything via signed webhooks rather than an internal event bus.

# 2. Business Objectives & Success Metrics

| Objective | Metric | Target (6 mo) |
| --- | --- | --- |
| Grow GMV via partner catalogue | Partner-attributed GMV share | ≥ 15% |
| New commission revenue line | Monthly commission accrued | Per model |
| Faster integrations | Time to onboard a partner | < 5 days |
| Partner self-service | Actions without Zahy staff | > 80% |
| Real-time accuracy | Order → commission latency | < 60 sec |
| Reliable notifications | Webhook delivery success | > 99% |

# 3. Scope

## 3.1 In scope

- Separate Partner Platform connected to core Zahy; transactions surfaced to the Zahy dashboard.

- Owned identity & access (built from scratch) and an owned admin console.

- Partner onboarding, lifecycle, accounts and team management.

- Marketplace catalogue & inventory (Model 2) with owned Catalog as source of truth.

- Order capture into an owned Order Ledger and a commission / revenue-share engine.

- Integration connectors: aggregators, 3PL fulfilment, carriers (Model 3).

- Service billing: subscription, transaction, or hybrid by service type.

- Webhook platform (signed, retries, DLQ, logs); payouts with ZATCA invoicing.

## 3.2 Out of scope

- Developer app store / public app marketplace (Salla Model 1) and theme engine.

- Modifying the compiled makookapp packages (Commerce, Promotions, Shipping.Oto).

- The AI Agent internals (covered by its own BRD).

# 4. Stakeholders & Personas

| Persona | Model | Primary needs |
| --- | --- | --- |
| Zahy Platform Admin | 2 & 3 | Approve partners, set commission, oversee payouts, monitor |
| Marketplace / Supplier Partner | 2 | Manage catalogue & stock, see orders + commission, get paid |
| Integration / Service Partner | 3 | Configure connector, subscribe to events, scoped API access |
| Merchant Tenant | 2 & 3 | Sell partner products / use partner services seamlessly; one dashboard |
| Finance | 2 & 3 | Payouts and ZATCA-compliant invoices; reconciliation |

# 5. Partner Models

## 5.1 Model 2 — Marketplace partner

Owns a catalogue sold through Zahy. Manages products, variants, pricing and stock. Reflects as published catalogue items, decremented inventory on sale, and order lines mapped back. Monetised by commission / revenue share.

## 5.2 Model 3 — Integration / Service partner (three sub-types)

| Sub-type | Direction | Reference | Core operations |
| --- | --- | --- | --- |
| Sales channel / aggregator | Inbound orders | Jahez, HungerStation | Menu push, receive order, accept/reject (SLA), status sync |
| 3PL fulfilment | Outbound + status | Salasa | Push order, pick/pack/ship, tracking, returns, inventory reconcile |
| Shipping carrier | Outbound | Oto | Rate, label/AWB, tracking |

# 6. Business Requirements

## 6.1 Identity, Onboarding & Admin

| ID | Requirement | Model | Pri. |
| --- | --- | --- | --- |
| BR-1 | Owned single identity provider for platform, merchant and partner users (built from scratch). | 2 & 3 | P0 |
| BR-2 | Owned admin console with secure login, roles and audit (missing from makookapp). | 2 & 3 | P0 |
| BR-3 | Partner self-registration, approval and lifecycle (Pending → Active → Suspended → Closed). | 2 & 3 | P0 |
| BR-4 | Partner accounts with team management and scoped, audited access. | 2 & 3 | P1 |

## 6.2 Marketplace, Orders & Inventory

| ID | Requirement | Model | Pri. |
| --- | --- | --- | --- |
| BR-5 | Partner manages an owned catalogue; products publish into tenant catalogues. | 2 | P0 |
| BR-6 | Owned Catalog is the source of truth for products and sellable inventory. | 2 | P0 |
| BR-7 | Orders captured into an owned Order Ledger for accounting and verification. | 2 & 3 | P0 |
| BR-8 | 3PL-held stock reconciles physical on-hand back to Catalog (two-way). | 3 | P1 |

## 6.3 Commission, Billing & Payouts

| ID | Requirement | Model | Pri. |
| --- | --- | --- | --- |
| BR-9 | Composable commission: flat fee and/or percentage and/or tiered, with caps. | 2 & 3 | P0 |
| BR-10 | Commission direction: PlatformEarns or PartnerEarns; trigger: Sale / Shipment / Service / Subscription. | 2 & 3 | P0 |
| BR-11 | Service billing: subscription, transaction, or hybrid, by service type. | 3 | P0 |
| BR-12 | Payouts and statements with ZATCA-compliant invoicing. | 2 & 3 | P1 |

## 6.4 Connectors, Aggregators & POS

| ID | Requirement | Model | Pri. |
| --- | --- | --- | --- |
| BR-13 | Unified connector framework with one adapter per partner (aggregator / 3PL / carrier). | 3 | P0 |
| BR-14 | Ingest aggregator orders and reflect them in Dashboard and Web POS, with status sync. | 3 | P0 |
| BR-15 | Honour the aggregator accept window (e.g. Jahez 5 min) via POS polling + SLA countdown + alert. | 3 | P0 |

## 6.5 Platform Services

| ID | Requirement | Model | Pri. |
| --- | --- | --- | --- |
| BR-16 | Webhook platform: subscriptions, conditional rules, HMAC signing, retries, DLQ, logs. | 2 & 3 | P0 |
| BR-17 | Surface partner transactions and amounts into Zahy's main merchant dashboard. | 2 & 3 | P1 |

# 7. Gap Analysis vs Salla (condensed)

Where Zahy stands against the benchmark. Build = new; Extend = exists internally, expose; Have = usable today.

| Capability | Zahy today | Gap |
| --- | --- | --- |
| Owned identity & admin login | Missing (Tajer.Abp.OpenIddict absent) | Build |
| Partner onboarding & lifecycle | None (merchants only) | Build |
| OAuth scopes & partner API | OpenIddict to be built; no partner API | Build |
| Webhook platform | Internal only; no external delivery | Build |
| Marketplace catalogue (partner-managed) | Catalog owned; partner layer missing | Extend |
| Order capture / ledger | Commerce closed; capture via CDC | Build |
| Commission engine | None | Build |
| Aggregator order ingestion + POS | None | Build |
| 3PL fulfilment integration | Single carrier (Oto, closed) | Build |
| Payouts + ZATCA invoicing | ZATCA for merchant invoices only | Extend |
| Catalog / inventory source of truth | Owned Catalog | Have |
| Payments (pay-in) | Paymob integrated | Have |

# 8. Monetisation Model

Zahy earns through a composable engine (fixed amount and/or commission), with the direction set per partner type.

| Partner type | Billing | Who earns | Example |
| --- | --- | --- | --- |
| Marketplace supplier | Per sale | Partner (revenue share) | 10% of order line |
| Aggregator / delivery | Per transaction | Zahy (platform fee) | SAR 2 flat + 5% of delivery fee |
| 3PL fulfilment | Per shipment / subscription | Zahy | Flat per shipment |
| Communications | Per transaction | Zahy | Per message |
| AI / analytics partner | Subscription / hybrid | Partner + Zahy cut | Partner price + platform % |

# 9. Key Decisions Incorporated (correction log)

This consolidation reflects decisions taken since v1.0:

- Several core modules are missing as owned source (makookapp feed only) — not held binaries.

- Build the owned identity layer from scratch; it also provides the missing admin login.

- Isolate the closed Commerce behind owned contracts; pursue source delivery in parallel.

- Integrate via signed webhooks, not an internal event bus.

- The Partner Platform is physically separate and surfaces transactions to Zahy's dashboard.

- Capture orders read-only via SQL Server CDC into an owned Order Ledger.

- Owned Catalog is the source of truth; 3PL physical stock reconciles two-way.

- Web POS inside Zahy; delivery orders reach it via short-interval polling + SLA timer.

- AI Agent is a separate product (own BRD); partners may also provide AI solutions.

# 10. Constraints, Assumptions & Risks

| Item | Detail / mitigation |
| --- | --- |
| Constraint | Compiled makookapp packages must not be modified; data hosted inside KSA; SQL Server; ABP/Angular stack. |
| Risk — source dependency | Commission depends on a closed Commerce — isolate via contracts; pursue source; keep triggers swappable. |
| Risk — secrets | Remediate previously exposed secrets before any partner API is exposed. |
| Risk — aggregator SLA | Jahez 5-minute accept window — short-interval POS polling + countdown + alert. |
| Assumption | OpenIddict provides OAuth; CDC available on the Commerce DB; a distributed-friendly webhook hub. |

# 11. Roadmap (summary)

Detailed phases are in the Architecture & Build Plan. Summary order: (0) preparation; (1) owned identity + admin; (2) webhook hub; (3) isolation + order capture; (4) partner platform foundation; (5) commission & billing; (6) connectors + aggregators + POS; (7) 3PL + carriers; (8) payouts + ZATCA + admin; (9) AI Agent in parallel.

# 12. Open Items

- Repo namespaces and ABP/Angular versions (set at repo creation).

- Hosting confirmation (Google Cloud Dammam via CNTXT).

- Default commission direction per partner type.

- makookapp source delivery — pursue in parallel.

This consolidated BRD is the authoritative business requirements baseline. Technical detail lives in the Architecture & Build Plan and SRS.